Project Titan: Strategic Initiative Charter

1. Purpose and Objectives

Project Titan is chartered to build the next-generation unified multimodal data platform.

Total allocated capital budget is $14.5 million across an 18-month timeline.

2. Key Milestones

Milestone M1 (Core Engine): Target completion Q1 2025 with $3.2 million spend.

Milestone M2 (Integration Testing): Target completion Q3 2025 with $6.8 million cumulative spend.

Milestone M3 (General Availability): Target rollout November 2025.